## Slide 1: Software Engineering
Anno 2019 - 2020

## Slide 2: Operation: René

## Slide 3: Team
Camilla Carpinelli
Roberto Pecoraro
Massimo Picone
Pietro Sabini
Gennaro Avossa
Domenico Gennatiempo
Riccardo Marchesano
Antonio Manzolillo
Giuseppe Certini
Michele Gargiulo

## Slide 4: Product Backlog

## Slide 5: Definition of Done
- Pass all Unit tests
- Pass all integration tests
- Meet acceptance criteria
- Meet all non-functional requirements
- Product owner must accept the task at the Sprint Review

## Slide 6: Estimated velocity (Sprint 1)
The estimated velocity was 15 per Sprint (considering 4 Sprints).

## Slide 7: Sprint 1 Backlog
On the side, you can see the stories and tasks completed after the first Sprint.
The Story Points for each task are indicated in brackets.

## Slide 8: Sprint 1 Review
During the Sprint Review, the P.O. tried a demo of the game: it featured a small level with one room, one minigame and a robber being able to move within it.
The P.O. proposed to:
Add a Colorblind Mode
Create a goal for the level
Provide a detailed map for the manual
as the next tasks.

## Slide 9: Sprint 1 retrospective
Most of the time spent during the Sprint was due to the decision of the graphic library to use for the project, in fact the team made various Spikes with different libraries to verify which one would be more useful.
In the end, the team decided for Slick2D.
Chart: 
| 1° trim. | 2° trim. | 3° trim. | 4° trim.
Vendite | 20 | 20 | 20 | 20 | 20
MORE
STOP
LESS
KEEP
START
Communication among the components of the group
Creating spikes with new libraries.
We’ll go with Slick2D
Expanding the game with
new minigames and map alarms
Concentration on the
graphical aspects
The grit and enjoyment showed by everyone
to face this challenge

## Slide 10: Burndown Chart: Sprint 1
We arrived at the end of the Sprint with about 11 Story Points done on 14 expected.

## Slide 11: Actual velocity (Sprint 1)
The actual velocity was 9.
ALMOST DONE
DONE
DONE
DONE
DONE
NOT STARTED

## Slide 12: Product Backlog

## Slide 13: Estimated velocity (Sprint 2)
The estimated velocity for Sprint 2 was 15.
The mean between the initial estimated velocity and the actual one would be 12, but we thought we could compensate for the time spent deciding the library.

## Slide 14: Sprint 2 Backlog
On the side, you can see the stories and tasks completed after the second Sprint.

## Slide 15: Sprint 2 Review
During the Sprint Review, the P.O. was satisfacted with the work done. He said that a mode in which a level is randomly generated would be very entertaining, (apart from the main Campaign mode), and would greatly improve the game replayability.
The idea was well received by the team, that decided to begin working on this matter.

## Slide 16: Sprint 2 retrospective
During the retrospective, no story has been added: the team decided to continue to work on the same tasks, which will fulfill the requirements imposed by the P.O.
Chart: 
| 1° trim. | 2° trim. | 3° trim. | 4° trim.
Vendite | 20 | 20 | 20 | 20 | 20
MORE
STOP
LESS
KEEP
START
Working on minigames generation
Implementing procedural generation
Pair programming
Concentration on other modes than the main ‘2-players’
Spending effort in improving the main menu

## Slide 17: Burndown Chart: Sprint 2
We arrived at the end of the Sprint with 12 Story Points done on 15 expected.

## Slide 18: Actual velocity (Sprint 2)
The actual velocity was 8.
ALMOST DONE
DONE
DONE
DONE
DONE
DONE
ALMOST DONE

## Slide 19: Product Backlog

## Slide 20: Estimated velocity (Sprint 3)
The estimated velocity for Sprint 3 was 12.

## Slide 21: Sprint 3 Backlog
On the side, you can see the stories and tasks completed after the third Sprint.
The Story Points for each task are indicated in brackets.

## Slide 22: Game Modes
The main twist implemented during this Sprint is the possibility to select different Game Modes.

## Slide 23: Game Modes (cont.)
Now, when you select ‘Play’ in the main menu, you can select between ‘Campaign Mode’ and ‘Quick Play’.

## Slide 24: Sprint 3 Review
The P.O. tried the demo of the game and appreciated the improvements made to the main menu: he found it more fluid and understandable, and particularly enjoyed the possibility of the difficulty selection. He finally incited the team to finish the Quick Play mode, so he raised its priority, thus this story has been scheduled with a high priority for the following Sprint.

## Slide 25: Sprint 3 retrospective
The team decided to delete the ‘Three-player Mode’ story, because networking was involved and that would have signified a huge time problem.
‘Single-player Mode’ was also deleted, because the team realized it wouldn’t have been particularly entertaining, deviating to much from the original idea.
Chart: 
| 1° trim. | 2° trim. | 3° trim. | 4° trim.
Vendite | 20 | 20 | 20 | 20 | 20
MORE
STOP
LESS
KEEP
START
‘3-player’ and ‘single-player’ modes stories
Implementing procedural generation
Doing the small-priority stories
Tests after changes to the code
Effort in decorating the maps
and making them too big and dispersive

## Slide 26: Burndown Chart: Sprint 3
We arrived at the end of the Sprint with about 9 Story Points done on 13 expected (we had 4/6 already done in ‘Random minigame generation’ and 1/2 in ‘Restyling menu’).

## Slide 27: Actual velocity (Sprint 3)
The actual velocity was 9.
The team completed ‘Random minigame generation’ from Sprint 2 and almost completed the new Sprint 3 stories.
ALMOST DONE
DONE
DONE
DONE
NOT STARTED
ALMOST DONE

## Slide 28: Product Backlog

## Slide 29: Estimated velocity (Sprint 4)
The estimated velocity for Sprint 4 was 11.

## Slide 30: Sprint 4 Backlog
On the side, you can see the stories and tasks completed after the fourth Sprint.
The Story Points for each task are indicated in brackets.

## Slide 31: Procedural Generation
Now it’s possible to select the ‘Quick Play’ Mode, implemented with the Procedural Generation.
The twist of this mode is that the level is randomly generated, making sure that it is completable and doesn’t incur in ‘deadlocks’ (e.g. a key spawns in the same room that it opens).

## Slide 32: Sprint 4 Review
The P.O. tested the game: now the Procedural Generation works, and a random map is generated with a central corridor and various rooms attached to it. The Map Alarms have also been implemented, and now the challenge offered is even more.
The P.O. finally said that he’d like too see more of this game in the future, with a larger Campaign mode and the development of a proper plot for the Campaign.

## Slide 33: Burndown Chart: Sprint 4
We arrived at the end of the Sprint with 8 Story Points done on 8 expected (we had 4/6 already done in ‘Level procedural generation’ and 1/2 in ‘Restyling menu’), thus completing the project.

## Slide 34: Actual velocity (Sprint 4)
The actual velocity was 8.
This is obvious, because the remaining story points were less than the estimated velocity.
The team completed ‘Restyling menu’ and ‘Lev. proc. gen.’ from Sprint 3.
DONE
DONE
DONE
DONE
DONE
DONE
DONE

## Slide 35: Testing – Unit Test
The Unit Test was made using JUnit, on all the classes and methods that contemplated a deterministic result, since many parts of the software relied on random number generation.
Tests made = 53

## Slide 36: Testing – Integration Test
The Integration tests were made so that the testers were other team members than the ones that wrote the code. In particular, these tests were made on all the minigames, the Campaign mode, the Map Alarms and the procedural generation.

## Slide 37: Testing – System Test
A final test with all the components merged was made.
The team tried firstly all three levels of the Campaign mode and tested its feasibility.
Then it tested the Quick Play mode various times, with different randomly generated rooms.
The test was successful.

## Slide 38: Testing – Acceptance Test
The P.O. tested the game to see if it met all the acceptance criteria of project stakeholders.
The response was positive.

## Slide 39: Agile practices adopted
User stories
Increments
Sprint Planning meeting
Daily Scrum
Sprint Review
Sprint Retrospective
Requirement prioritization
Pair programming
Refactoring
Iterative Development

## Slide 40: System architecture

## Slide 41: System architecture